Roots & Morphology

Mobile Application — Verified Technical Audit

Update to “ISSUES FOR MOBILE APP” · revised 22 October 2026

Fix status after Phases 0–8, plus features, redesign and quality check

Scope: rtm-backend-main — MOBILE, backend, DATABASE, WEB (admin) and website folders

1. Summary	4

2. Original 45 issues: verdict and fix status	5

3. New issues not in the original list	8

N-01 — Admin-level user endpoints open to any logged-in user	9

N-02 — Login returns the password hash and Google token to the app	9

N-03 — Chapter paywall and coin balance can be bypassed	9

N-04 — Password change not verified server-side; password-guessing oracle	9

N-05 — Real user data committed in the repository	10

N-06 — Bookmark → unbookmark in the same visit silently fails	10

N-07 — Google sign-in is effectively dead / broken code	10

N-08 — Start-up race can wipe the saved session	10

N-09 — Email fields auto-capitalise and auto-correct	11

N-10 — Name validation rejects common Filipino names	11

N-11 — Losing connection resets the whole app	11

N-12 — Two different "unbookmark" mechanisms	11

N-13 — Logout does not end the session	11

N-14 — Bookmark screen can crash on a term with no name	12

N-15 — Smaller React state bugs	12

N-16 — Configuration hygiene	12

4. Issues found while fixing	13

5. Fix sequence (as planned)	14

Phase 0 — Stop the data exposure (do first, same day)	14

Phase 1 — Backend access control (P0)	14

Phase 2 — Session and authentication correctness	14

Phase 3 — Google sign-in decision	14

Phase 4 — Mobile functional bugs	15

Phase 5 — Database integrity	15

Phase 6 — Performance	15

Phase 7 — Missing features and UX	15

Phase 8 — Clean-up	15

Deferred — not fixing now	15

6. What was fixed in each phase	16

Phase 0 — Data exposure	16

Phase 1 — Backend access control	16

Phase 2 — Sessions and login	16

Phase 3 — Google sign-in removed	16

Phase 4 — Mobile bugs	16

Phase 5 — Database integrity	16

Phase 6 — Performance	16

Phase 7 — Features and UX	17

Phase 8 — Clean-up	17

Decisions taken	17

7. Work done after 19 October	18

7.1 New features in the app	18

7.2 Redesigned screens	18

7.3 Animations and transitions	18

7.4 Home-screen widget (Android)	19

7.5 Marketing website	19

7.6 Admin website fixes	19

7.7 Quality check (21 October)	19

8. Still to do	22

Before the next release (in this order)	22

Remaining technical work	22

9. Limits of this review	23

# 1. Summary

Every issue in the original audit was checked against the actual source code, the problems the original audit missed were added, and all eight fix phases have now been carried out in the code. This revision adds the result of each fix and what is still left to do.

Revised 22 October 2026: section 7 adds everything done after 19 October — new features, the UI redesign, animations, the home-screen widget, the marketing website, admin fixes and a quality check run on the Android emulator. Section 8 is the updated list of what is still left.

### Fix status at a glance

| Status (original + new issues) | Count |
| --- | --- |
| Fixed | 47 |
| Partly fixed | 6 |
| SQL ready — needs the migration run on production | 5 |
| Deferred on purpose | 3 |
| Extra issues found and handled while fixing | 8 |

### Where things stand

- Done in code and checked: backend type-check clean, 339 backend tests passing (51 new), mobile type-check with 0 errors, database migrations tested on a throwaway MySQL 8 copy.

- Since then (to 22 October): 10 new features, 5 redesigned screens, a resizable widget, a marketing website, 5 admin fixes and 17 quality-check fixes. Still 0 type errors and 339 passing backend tests; the app was run on the Android emulator.

- Not yet done: nothing has been deployed or committed, the migrations have not been run on production, and the marketing website is not published. See section 8.

### Original verification results

| Result | Count |
| --- | --- |
| Original issues confirmed as described | 31 |
| Confirmed and worse than described | 7 |
| Partly correct | 2 |
| Valid but low value right now | 4 |
| Not applicable to this codebase | 1 |
| New issues found (not in original list) | 16 (3 Critical, 5 High) |

# 2. Original 45 issues: verdict and fix status

Verdict key: Confirmed — true as written. Confirmed – worse — more serious than described. Partly correct — only part applies. Low value now — true but not worth fixing yet. Not applicable — not in this codebase.

Status key: Fixed — done and checked. Partly fixed — main part done, a piece remains. SQL ready — needs the migration run on production. Deferred — not done on purpose. P0–P8 = the phase that fixed it.

| ID | Original issue | Verdict | Status | What was done |
| --- | --- | --- | --- | --- |
| CRITICAL-01 | Tokens stored in AsyncStorage | Confirmed | Fixed | P2: tokens in expo-secure-store; only a safe user record kept on the device. |
| CRITICAL-02 | IDOR on user-specific endpoints | Confirmed – worse | Fixed | P1: every user-specific route checks the token owner (or admin). |
| CRITICAL-03 | Registration accepts AccountType from client | Confirmed | Fixed | P1: public sign-up is always "user"; only admins can create staff accounts. |
| HIGH-01 | Database schema does not match backend | Partly correct | Fixed | P5: stale rtmdb.sql retired; Dump20241016 is the documented schema. |
| HIGH-02 | Refresh-token architecture inconsistent | Confirmed – worse | Partly fixed | P2: refresh works after expiry with token rotation. Server-side revocation still needs a sessions table. |
| HIGH-03 | useAxiosPrivate adds interceptors repeatedly | Confirmed | Fixed | P2: one shared API client, interceptors installed once, single-flight refresh. |
| HIGH-04 | Google tokeninfo call before every request | Low value now | Fixed | P3: removed together with Google sign-in. |
| HIGH-05 | Two competing Google OAuth implementations | Confirmed – worse | Fixed | P3: all Google OAuth implementations removed. |
| HIGH-06 | OAuth tokens embedded in generated HTML | Confirmed | Fixed | P3: the HTML token pages were removed. |
| HIGH-07 | Backend logs sensitive data | Confirmed | Fixed | P1/P3: header, user and password logging removed. |
| HIGH-08 | Backend .env in the codebase | Not applicable | Fixed | P0: .gitignore paths corrected. |
| HIGH-09 | Stale closures in API hooks | Confirmed – worse | Fixed | P4/P8: hooks rebuilt on one shared query hook; IDs always current. |
| HIGH-10 | useGetAllBookmark stuck loading | Confirmed | Fixed | P4: loading ends when there is no user (hook later replaced in P6). |
| HIGH-11 | Network errors cause secondary crash | Confirmed | Fixed | P2/P8: all errors go through one safe mapper. |
| HIGH-12 | Password rules differ (6 vs 8) | Confirmed | Fixed | P4: 8-character minimum in app and server. |
| HIGH-13 | Bookmark screen N+1 requests | Confirmed | Fixed | P6: one /me/bookmarks request instead of one per chapter. |
| HIGH-14 | FlashList inside ScrollView on Home | Confirmed | Fixed | P6: Home list scrolls itself (no ScrollView wrapper). |
| HIGH-15 | Term detail renders HTML dynamically | Low value now | Deferred | Measure on a low-end device first. |
| HIGH-16 | Redux and Context overlap | Confirmed | Fixed | P8: Redux removed; Context only for session and bookmarks. |
| HIGH-17 | Redux infrastructure is dead code | Confirmed | Fixed | P8: Redux code and packages removed. |
| MEDIUM-18 | Duplicate Google Sign-In screens | Confirmed | Fixed | P3: both Google sign-in screens removed. |
| MEDIUM-19 | Large commented-out blocks | Confirmed | Fixed | P8: commented-out implementations removed (backed up). |
| MEDIUM-20 | Excessive any | Confirmed | Partly fixed | P8: API and auth fully typed; about 56 any remain in UI code. |
| HIGH-21 | Optimistic bookmark update can diverge | Confirmed – worse | Fixed | P4: bookmark keeps its row Id, one toggle endpoint, reverts on error. |
| HIGH-22 | Duplicate user-term rows possible | Confirmed | SQL ready | P5: unique keys in 2026-10-20_03 after the 02 clean-up. |
| HIGH-23 | term.ChapterId has no foreign key | Confirmed | SQL ready | P5: term → chapter foreign key in 2026-10-20_03. |
| HIGH-24 | Missing composite indexes | Low value now | Deferred | Not needed at the current data size. |
| MEDIUM-25 | Email not unique | Confirmed | SQL ready | P1 app check on update; unique key in 2026-10-20_03. |
| MEDIUM-26 | GoogleId should be unique | Confirmed | SQL ready | Unique key in 2026-10-20_03. |
| MEDIUM-27 | Table-name case inconsistency | Partly correct | Fixed | P5: only in the retired file. |
| HIGH-28 | No centralised API contract | Confirmed | Fixed | P8: services/api holds every endpoint. |
| HIGH-29 | Fragmented error handling | Confirmed | Fixed | P7/P8: one error mapper and one error view with Retry. |
| MEDIUM-30 | No request cancellation | Confirmed | Fixed | P8: requests cancel on input change and when leaving a screen. |
| CRITICAL-31 | Static fallback session secret | Confirmed | Fixed | P0/P3: secrets required at start-up; sessions removed entirely. |
| HIGH-32 | No rate limiting on auth | Confirmed | Fixed | P1: rate limits on login, refresh, sign-up, password check and reset. |
| HIGH-33 | Account enumeration | Confirmed – worse | Partly fixed | Login and password check give one generic answer. Sign-up still says the email exists (needs email verification). |
| HIGH-34 | Google access tokens stored in DB | Confirmed | SQL ready | P3: server no longer stores or returns provider tokens; run 2026-10-19_01 to clear old ones. |
| MEDIUM-35 | No offline mode | Confirmed – worse | Partly fixed | P4: going offline no longer resets the app. No offline cache yet. |
| MEDIUM-36 | Inconsistent loading/empty/error states | Confirmed | Partly fixed | P7: Home, Terms, Term detail, Bookmarks standardised; some forms still use alerts. |
| MEDIUM-37 | Missing accessibility labels | Confirmed | Fixed | P7: labels on icon-only controls, tabs, search, password toggle. |
| MEDIUM-38 | Search filters on device | Low value now | Deferred | Lists are small; not needed now. |
| MEDIUM-39 | Forgot Password unfinished | Confirmed | Fixed | P7: emailed 6-digit code; needs SMTP settings on the server. |
| LOW-40 | Unused dependencies | Confirmed | Fixed | P8: 16 mobile and 5 backend packages removed (Google packages went in P3). |
| LOW-41 | Unused imports/variables | Confirmed | Fixed | P8: unused code removed; noUnusedLocals turned on. |
| LOW-42 | Hardcoded © 2025 | Confirmed | Fixed | P8: year and version come from the app. |

# 3. New issues not in the original list

| ID | Severity | Issue | Status | What was done |
| --- | --- | --- | --- | --- |
| N-01 | Critical | Admin-level user endpoints open to any logged-in user | Fixed | P1: list/delete users admin-only; edit owner-only. |
| N-02 | Critical | Login returns the password hash and Google token to the app | Fixed | P1: responses never include Password or provider tokens. |
| N-03 | Critical | Chapter paywall and coin balance can be bypassed | Fixed | P1: /add admin-only, unbookmark whitelisted, purchase uses token user and an atomic balance check. |
| N-04 | High | Password change not verified server-side; password-guessing oracle | Fixed | P1: server requires the current password; check uses the caller’s own account. |
| N-05 | High | Real user data committed in the repository | Fixed | P0: dumps are schema-only; originals moved out of the project. |
| N-06 | High | Bookmark → unbookmark in the same visit silently fails | Fixed | P4: bookmark endpoint returns the row Id. |
| N-07 | High | Google sign-in is effectively dead / broken code | Fixed | P3: Google sign-in removed from app and server. |
| N-08 | High | Start-up race can wipe the saved session | Fixed | P2: load first, then save. |
| N-09 | Medium | Email fields auto-capitalise and auto-correct | Fixed | P4: email keyboard, no auto-capitalise, trimmed and lower-cased. |
| N-10 | Medium | Name validation rejects common Filipino names | Fixed | P4: accented letters, spaces, periods, hyphens, apostrophes allowed. |
| N-11 | Medium | Losing connection resets the whole app | Fixed | P4: offline card is an overlay; the app stays mounted. |
| N-12 | Medium | Two different "unbookmark" mechanisms | Fixed | P4: one toggle endpoint, only on the caller’s bookmark rows. |
| N-13 | Medium | Logout does not end the session | Partly fixed | P2: sign-out clears everything on the device. Server-side revocation still to do. |
| N-14 | Medium | Bookmark screen can crash on a term with no name | Fixed | P4: null-safe in the app; NOT NULL in 2026-10-20_03. |
| N-15 | Low | Smaller React state bugs | Fixed | P4/P8. |
| N-16 | Low | Configuration hygiene | Fixed | P0/P8. |

## N-01 — Admin-level user endpoints open to any logged-in user

Severity: Critical

Status: Fixed — P1: list/delete users admin-only; edit owner-only.

Location: backend/src/controllers/setupControllers/userController/index.ts

Problem: Only a valid token is required for GET /user/get-all/, PATCH /user/update/:Id and DELETE /user/remove/:Id. get-all runs SELECT * FROM user, returning every user’s email, password hash and stored Google token.

Impact: Any registered user can download the whole user table, change any other user’s email or password (full account takeover), or delete any account.

Recommended fix: Restrict get-all/remove to administrator role. For update, allow only the token owner (or admin). Never return Password or AccessToken columns.

## N-02 — Login returns the password hash and Google token to the app

Severity: Critical

Status: Fixed — P1: responses never include Password or provider tokens.

Location: backend FnQuery.q001 (SELECT user.*), jwtAuthController login; mobile SignInForm/SignUpForm

Problem: The login response includes the whole user row (Password hash, AccessToken). The mobile app stores this object in AsyncStorage.

Impact: Password hashes sit on every device in plain storage and in network traffic, where they can be cracked offline.

Recommended fix: Return a safe user DTO (Id, Name, Email, ProfilePhoto, AccountType, Coins). Bump the app so old stored data is cleared.

## N-03 — Chapter paywall and coin balance can be bypassed

Severity: Critical

Status: Fixed — P1: /add admin-only, unbookmark whitelisted, purchase uses token user and an atomic balance check.

Location: userTermController: POST /add/, PATCH /unbookmark/:Id, POST /purchase-chapter

Problem: /add/ inserts any body, including a ChapterId unlock row, for any UserId. /unbookmark/:Id writes the raw request body with no validator (mass assignment). /purchase-chapter takes UserId from the body and deducts coins without a transaction.

Impact: Users can unlock paid chapters for free, spend another user’s coins, or double-spend by sending two purchase requests at once.

Recommended fix: Remove or admin-restrict /add/. Whitelist {Status} only on unbookmark. Take UserId from the token and wrap purchase in a DB transaction with a balance check.

## N-04 — Password change not verified server-side; password-guessing oracle

Severity: High

Status: Fixed — P1: server requires the current password; check uses the caller’s own account.

Location: ChangePassForm; /auth/verify-password; /user/update/:Id

Problem: The current-password check is a separate call the client may skip. /user/update accepts a new Password with no proof. /auth/verify-password accepts any Email in the body.

Impact: A logged-in user can test unlimited password guesses against other accounts, and the app’s check can be bypassed.

Recommended fix: Add a dedicated POST /me/change-password that requires CurrentPassword and uses the token’s user. Make verify-password use the token’s email only, and rate-limit it.

## N-05 — Real user data committed in the repository

Severity: High

Status: Fixed — P0: dumps are schema-only; originals moved out of the project.

Location: DATABASE/Dump20241016/rtmdb_user.sql (and userline/userterms/sales dumps)

Problem: The dump contains about 70 real email addresses, password hash data and at least one Google access token.

Impact: Personal data exposure for anyone who gets the repo (Data Privacy Act concern).

Recommended fix: Replace with a schema-only file plus fake seed data. Remove from git history if it was ever pushed. Treat stored Google tokens as exposed.

## N-06 — Bookmark → unbookmark in the same visit silently fails

Severity: High

Status: Fixed — P4: bookmark endpoint returns the row Id.

Location: MOBILE/components/FormInputs/BookmarkButton/index.tsx (lines ~87–107)

Problem: After the first bookmark POST, the UserTermsId prop is still 0. Tapping again POSTs another bookmark, the server answers "Record already exists", and the app treats that as success.

Impact: The UI shows "not bookmarked" while the server still has it bookmarked. The term reappears on the Bookmarks tab.

Recommended fix: Have the bookmark endpoint return the UserTermsId (or a toggle endpoint keyed by TermId) and keep it in local state.

## N-07 — Google sign-in is effectively dead / broken code

Severity: High

Status: Fixed — P3: Google sign-in removed from app and server.

Location: routes.ts (GOOGLE_SIGN_IN unused), google-signin.tsx, improved-google-signin.tsx, AuthService.ts, ImprovedOAuthController.ts, AuthProvider isTokenExpired

Problem: No button links to Google sign-in. The "improved" backend controller is not registered. Google access tokens are not JWTs, so jwtDecode throws on app start and resets auth.

Impact: Large surface of insecure, unmaintained code (HIGH-04/05/06, MEDIUM-18, HIGH-34) for a feature users can’t reach.

Recommended fix: Decision needed: remove Google sign-in entirely now, or rebuild it once with a single, secure flow.

## N-08 — Start-up race can wipe the saved session

Severity: High

Status: Fixed — P2: load first, then save.

Location: MOBILE/context/AuthProvider/index.tsx (lines 53–124)

Problem: On mount, the "save" effect writes the empty initial auth to storage at the same time the "load" effect reads it. persist is also forced to true.

Impact: Random logouts after reopening the app.

Recommended fix: Add an initialized flag: load first, save only after load completes.

## N-09 — Email fields auto-capitalise and auto-correct

Severity: Medium

Status: Fixed — P4: email keyboard, no auto-capitalise, trimmed and lower-cased.

Location: SignInForm, EditProfileForm (CustomInput defaults to autoCapitalize="sentences")

Problem: Sign-in and edit-profile email inputs capitalise the first letter and may auto-correct. Emails are not trimmed/lower-cased.

Impact: "Juan@gmail.com" fails to log in; users think their password is wrong.

Recommended fix: Set email keyboard, autoCapitalize="none", autoCorrect off; trim + lowercase on client and server.

## N-10 — Name validation rejects common Filipino names

Severity: Medium

Status: Fixed — P4: accented letters, spaces, periods, hyphens, apostrophes allowed.

Location: backend validators/setupValidators/user.ts (/^[a-zA-Z\s]+$/)

Problem: Names with ñ, hyphens, apostrophes or periods (e.g. "Peña", "Jr.") are rejected; the mobile app has no matching rule, so users get a generic error.

Impact: Some users cannot register.

Recommended fix: Allow Unicode letters plus space, hyphen, apostrophe and period; show the reason on mobile.

## N-11 — Losing connection resets the whole app

Severity: Medium

Status: Fixed — P4: offline card is an overlay; the app stays mounted.

Location: MOBILE/app/_layout.tsx line 24

Problem: When offline, the root returns <IsConnectedCard/> instead of the providers, unmounting Auth, Bookmark and navigation.

Impact: A brief signal drop loses the current screen and in-memory state.

Recommended fix: Keep providers mounted and show an offline banner/overlay instead.

## N-12 — Two different "unbookmark" mechanisms

Severity: Medium

Status: Fixed — P4: one toggle endpoint, only on the caller’s bookmark rows.

Location: BookmarkButton (DELETE /remove) vs BookmarkTermButton (PATCH /unbookmark Status 0)

Problem: One path deletes the row, the other sets Status 0. Because the same table holds chapter unlocks, deleting the wrong row type is possible.

Impact: Inconsistent data and possible loss of a chapter unlock.

Recommended fix: Use one server-side toggle that only touches bookmark rows owned by the caller.

## N-13 — Logout does not end the session

Severity: Medium

Status: Partly fixed — P2: sign-out clears everything on the device. Server-side revocation still to do.

Location: backend /auth/logout (no-op); MOBILE hooks/useSignOut.tsx

Problem: Access tokens last 30 days and are never revoked. The app doesn’t call logout or clear BookmarkContext.

Impact: A copied token keeps working for a month; the next user on the device may briefly see stale bookmark state.

Recommended fix: Short-lived access token + revocable refresh token; clear all contexts on sign-out.

## N-14 — Bookmark screen can crash on a term with no name

Severity: Medium

Status: Fixed — P4: null-safe in the app; NOT NULL in 2026-10-20_03.

Location: MOBILE/app/(tabs)/bookmark.tsx lines ~190 and ~351

Problem: term.Term.toLowerCase() / .trim() without null check; the current DB allows Term to be NULL.

Impact: Crash of the Bookmarks tab if any such row exists.

Recommended fix: Null-safe access; make Term NOT NULL in the schema.

## N-15 — Smaller React state bugs

Severity: Low

Status: Fixed — P4/P8.

Location: bookmark.tsx, useGetAllVolumes, useGetTermWithSubTerms

Problem: setState is called inside useMemo; useGetAllVolumes never refetches if the user changes (isInitialized); the isMounted state guard is ineffective.

Impact: Extra renders, stale data after switching accounts.

Recommended fix: Derive counts directly; reset on UserId change; use AbortController.

## N-16 — Configuration hygiene

Severity: Low

Status: Fixed — P0/P8.

Location: .gitignore, backend/src/config/config.ts, MOBILE/constants/api.ts, package.json

Problem: .gitignore paths are uppercase (BACKEND/, FRONTEND/) but folders are lowercase; SECRET_KEY silently random if missing; isDevelopment hardcoded and console.log in production; build:android references a missing script.

Impact: Secrets/node_modules may be committed on case-sensitive systems; surprise logouts on server restart; broken build script.

Recommended fix: Fix ignore paths; fail start-up when secrets are missing; use Expo env config; remove or add the missing script.

# 4. Issues found while fixing

These came up while the phases were being carried out and were handled in the same phase.

| ID | Severity | Issue | Result |
| --- | --- | --- | --- |
| F-01 | Critical | Accounts created by Google sign-in all had the same fixed password, so anyone knowing the email could log in. | Fixed (P1): that password is always rejected. Those users can set a real one with Forgot Password. |
| F-02 | Critical | Content, coin, sales and illustration routes were open to any user; adding coins and uploading images needed no login at all. | Fixed (P1): content needs encoder/admin, coins and sales need admin, uploads need a staff login. |
| F-03 | High | The web admin’s token refresh was also broken (it sends only the refresh token). | Fixed (P2): the new refresh accepts it. |
| F-04 | Medium | Validation errors echoed the request body (including passwords) in responses and logs. | Fixed (P1): only the failing rule is returned and logged. |
| F-05 | Medium | Sign-in and sign-up saved the user role from the wrong field, so it was always empty. | Fixed (P8). |
| F-06 | Medium | Backend depended on "brcypt" (a misspelled, empty placeholder of bcrypt) and other unused packages. | Fixed (P8): removed. |
| F-07 | Low | Mobile had 10 type errors (FlashList v2 props, typings). | Fixed (P8): 0 type errors. |
| F-08 | Low | Some term names in the content start with a space, which broke alphabetical order. | Handled (P6): sorted and returned trimmed. Data clean-up optional. |

# 5. Fix sequence (as planned)

The order the fixes were carried out in: risk to real users first, then dependencies. Kept here for reference; results are in section 6.

## Phase 0 — Stop the data exposure (do first, same day)

Why this order: Protects real users before any code change ships.

- Replace the real-data SQL dumps with a schema-only file and fake seed data; check whether the repo was ever pushed (N-05).

- Fix .gitignore paths to match lowercase folders (N-16, HIGH-08).

- Make the server refuse to start without SECRET_KEY, SECRET_REFRESH_KEY and SESSION_SECRET (CRITICAL-31, N-16).

## Phase 1 — Backend access control (P0)

Why this order: These are exploitable today against the live server. They stay compatible with the installed app because the app already sends its own UserId — the server will simply start rejecting other IDs.

- Add an ownership check helper: the user ID comes from the token; reject mismatched :UserId / record owner with 403 (CRITICAL-02).

- Restrict /user/get-all, /user/remove, /user/term/get-all, /user/term/add to administrators; owner-only /user/update (N-01).

- Stop returning Password and AccessToken from any endpoint (N-02, HIGH-34).

- Force AccountType = user on public registration (CRITICAL-03).

- Secure purchase-chapter and unbookmark: token-based UserId, field whitelist, DB transaction (N-03).

- Server-side password change requiring the current password; lock down verify-password (N-04).

- Add rate limiting on login/register/verify-password; use one generic login error (HIGH-32, HIGH-33).

- Remove sensitive logging (HIGH-07).

## Phase 2 — Session and authentication correctness

Why this order: Fixes forced logouts and makes tokens safe. Needs a coordinated backend deploy and a new app build.

- Redesign refresh: verify the refresh token with its own key, no valid access token required; short access-token lifetime (HIGH-02, N-13).

- Fix the AuthProvider load/save race (N-08).

- Move tokens to expo-secure-store; store only the safe user DTO (CRITICAL-01).

- One API client with a single-flight refresh instead of per-component interceptors (HIGH-03).

- Safe error handling everywhere (error?.response?.data?.message) (HIGH-11).

- Make sign-out clear all state and call the server (N-13).

## Phase 3 — Google sign-in decision

Why this order: The feature is unreachable, so the cheapest secure option is removal. Needs your decision.

- Option A (recommended): remove Google sign-in code from mobile and backend (N-07, HIGH-04, HIGH-05, HIGH-06, MEDIUM-18, HIGH-34).

- Option B: rebuild once using Expo AuthSession → backend code exchange → backend-issued JWT, then delete the old flows.

## Phase 4 — Mobile functional bugs

Why this order: Bugs users can see.

- Fix the bookmark toggle and unify unbookmark on one endpoint (N-06, N-12, HIGH-21).

- Fix stale closures in API hooks and the stuck loading state (HIGH-09, HIGH-10, N-15).

- Email input settings and normalisation (N-09).

- Align password and name rules between app and server (HIGH-12, N-10).

- Null-safe term names on the Bookmarks tab (N-14).

- Keep the app mounted when offline; show a banner (N-11, MEDIUM-35 first step).

## Phase 5 — Database integrity

Why this order: Runs against the live database, so each change is checked for existing duplicates/orphans first and backed up.

- Keep one authoritative schema; delete the stale rtmdb.sql (HIGH-01, MEDIUM-27).

- Unique constraints: user.Email, user.GoogleId, userterms bookmark (UserId, TermId) (MEDIUM-25, MEDIUM-26, HIGH-22).

- Foreign key term.ChapterId → chapter.Id; make term.Term NOT NULL (HIGH-23, N-14).

## Phase 6 — Performance

- Single GET /me/bookmarks grouped by chapter; stop refetching on every focus (HIGH-13).

- Let FlashList own scrolling on Home (HIGH-14).

## Phase 7 — Missing features and UX

- Forgot password flow (needs an email service — decision on provider) (MEDIUM-39).

- Standard loading/empty/error/offline states; accessibility labels (MEDIUM-36, MEDIUM-37).

## Phase 8 — Clean-up

- Remove Redux and unused packages; fix dependency placement (HIGH-16, HIGH-17, LOW-40).

- Remove commented-out code, unused imports, reduce any, dynamic © year (MEDIUM-19, MEDIUM-20, LOW-41, LOW-42).

- Central API repositories, error mapper and request cancellation (HIGH-28, HIGH-29, MEDIUM-30).

## Deferred — not fixing now

- HIGH-15 (HTML rendering performance) — measure first; change only if it is slow.

- HIGH-24 (composite indexes) — not needed at the current data size.

- MEDIUM-38 (server-side search) — current per-chapter lists are small.

- MEDIUM-35 full offline caching — only the “don’t reset the app” part was done in Phase 4.

# 6. What was fixed in each phase

## Phase 0 — Data exposure

- User, coin and bookmark dumps are now schema-only; the originals were moved to Desktop\rtm-private-data-backup.

- .gitignore paths fixed; the server refuses to start without SECRET_KEY and SECRET_REFRESH_KEY.

## Phase 1 — Backend access control

- New ownership/role middleware applied to user, user-term, content, coin, sales and storage routes.

- Passwords and provider tokens removed from every response; public sign-up forced to role "user".

- Chapter purchase uses the token user and an atomic balance check; unbookmark accepts only Status.

- Password change requires the current password on the server; rate limits and one generic login error added.

- Verified: type-check, all tests, 8 new access-control tests.

## Phase 2 — Sessions and login

- Refresh works with the refresh token even after the access token expires; tokens rotate; older app builds still supported.

- Mobile stores tokens in secure storage, migrates old saved sessions, and no longer loses the session at start-up.

- One API client with a single shared refresh; sign-out clears tokens, profile data and bookmark state.

- Verified: 8 new refresh tests.

## Phase 3 — Google sign-in removed

- Removed from the app (2 screens, service, hook) and the server (3 controllers, passport, sessions).

- SESSION_SECRET and the Google variables are no longer needed. SQL script lists Google accounts and clears stored tokens.

## Phase 4 — Mobile bugs

- Bookmark toggle fixed and unified; stale hooks fixed; email fields and name/password rules fixed.

- Bookmarks tab null-safe; going offline no longer resets the app.

- Verified: 10 new validation tests.

## Phase 5 — Database integrity

- Three migrations: read-only checks, automatic fixes, constraints (unique email/GoogleId/bookmark/unlock, term → chapter FK, Term NOT NULL).

- Tested end-to-end on a throwaway MySQL 8 copy of the real schema and content; duplicate-key errors now return "Record already exists".

## Phase 6 — Performance

- One grouped /me/bookmarks request; Bookmarks reloads on focus only after a change; Home list virtualised.

- Verified: query run against the real schema; 3 new tests.

## Phase 7 — Features and UX

- Forgot Password: emailed 6-digit code, 15-minute single-use token, works with any SMTP provider.

- Shared loading/error view with Retry on the main screens; accessibility labels on icon-only controls.

- Verified: 7 new reset tests.

## Phase 8 — Clean-up

- Redux, dead hooks and 21 unused packages (16 mobile, 5 backend) removed; commented-out code and unused imports removed (backed up).

- All endpoints in services/api with request cancelling and typed responses; one error mapper.

- Mobile type errors 10 → 0; unused-code check enabled; backend 339 tests passing.

## Decisions taken

- Google sign-in: removed (option A). Only one Google-created account was in the September dump.

- Email service: plain SMTP, so any provider works; only server settings are needed.

- Repository history: the project is not tracked by git, so there was no history to clean.

- Removed code and data: moved to backup folders on the Desktop instead of being deleted.

# 7. Work done after 19 October

Everything below was added or fixed between 19 and 22 October 2026, after the eight fix phases.

## 7.1 New features in the app

| Feature | What it does |
| --- | --- |
| Word-part breakdown | Every term opens with its word parts as chips (e.g. Ad (to) + Ren (the kidney) + -al + -ine) and the literal meaning, read from the term’s Root and Term Morphology entries. Tap a root to see every other term that uses it. |
| Pronunciation | Speaker button reads the term aloud; hold any word part to hear just that part. Uses the phone’s text-to-speech and hides itself if the phone has no voice installed. |
| New Home screen | Greeting, search bar, “Continue where you left off”, Today’s focus (a term of the day), Recently added terms and Your subjects with progress per subject. |
| Volumes tab | New bottom tab listing every volume with its own icon and colour, searchable and sortable. Tabs are Home · Volumes · Bookmarks · Profile. |
| Global search | Searches every volume at once and tolerates small spelling mistakes; remembers recent searches. |
| Comfort and accessibility | Display size 90–175% applied to text on every screen; Light / Dark / System theme; pinch-to-zoom on any screen up to 300% with a zoom bar (can be turned off). |
| Personal notes | “My note” card on every term, saved on the phone. |
| Help & FAQ | Searchable list of about 20 questions in groups, with animated open/close (Profile → Help & FAQ). |
| About the app | Logo, version, description, feature list and links to the author, FAQ and Terms and Conditions (Profile → About the app). |
| Local testing setting | The app’s server address can be set in MOBILE/.env.development.local (EXPO_PUBLIC_API_URL) to test against a backend on the PC; release builds are not affected. |

## 7.2 Redesigned screens

Rebuilt to match the supplied mock-ups, in light and dark mode. The bottom tabs remain Home · Volumes · Bookmarks · Profile.

| Screen | Changes |
| --- | --- |
| Home | Gradient header, rounded cards, coloured subject icons, “NEW” badges on recently added terms. |
| Volumes | Searchable list with a coloured icon per volume and a lock icon on locked volumes. |
| Profile | Curved blue header with large avatar and edit button; action cards for Display & Comfort, Help & FAQ, About, Settings and Sign out. |
| Terms list (every volume) | Gradient header with the volume icon, “TERMS (n)” title, pill search and sort, gradient rows, the last viewed term highlighted, bookmark button on each row. |
| Term detail | Gradient header (volume, term, bookmark), Word parts card, My note card, zoomable illustration, then one card per section (Word in focus, Brief definition, Root, Term morphology, Relevant words) with icons. Word in focus opens search; Root opens related terms. |

## 7.3 Animations and transitions

- Every button and card shrinks slightly when pressed and springs back.

- Screens slide in from the right; search rises from the bottom; sign-in and the main app cross-fade.

- List rows and cards fade and slide in one after another on Home, Volumes, Terms, Bookmarks, Profile, FAQ, About and the term screen.

- All movement is switched off when the phone’s “remove animations” setting is on.

- The tab-switch animation was removed after it left Volumes, Bookmarks and Profile blank on Android (fixed 20 October).

## 7.4 Home-screen widget (Android)

- Android home-screen widget “Term of the day” (react-native-android-widget). Needs the new EAS build; iOS has no widget.

- Resizable from 2×1 up to full screen; the layout adapts to the size: small shows the term only; 2×2 adds the volume and “Another”; 4×2 adds word parts, the study streak and “Continue”; 4×3 and larger add the literal meaning, a progress bar, recently viewed terms and Search / Saved / Another buttons.

- “Another” shuffles to a different term on the widget itself; “Today” returns to today’s term. Today’s term matches Home’s “Today’s focus”.

- Tapping a term opens it in the app; the widget empties itself on sign-out.

## 7.5 Marketing website

- New one-page marketing website in the website folder (plain HTML, CSS and JavaScript, no build step). Open index.html or serve the folder (npx http-server . -p 5501).

- Sections: hero with phone mock-up, “Break a word apart” interactive demo (auto-plays four terms), roots ribbon, features, how it works, widget, comfort and accessibility, about the author (Dr. Lee Oliva, D.C.), FAQ and download.

- Modern look in the app’s blue/cyan palette: floating glass menu bar, moving glow background, split-text headline, 3D tilt, cursor spotlight on cards, scroll progress bar, back-to-top button, light/dark theme with a circular wipe. Respects “reduce motion”.

- Checked at desktop and phone widths in both themes; all text passes the WCAG AA contrast check.

- Not yet published. The “Get it on Google Play” link is built from the app’s package name and must be confirmed.

## 7.6 Admin website fixes

| Problem | Fix |
| --- | --- |
| Was editing live data when run locally | The admin site was hard-coded to the live server (rtm-aiven-backend.onrender.com). It now uses VITE_API_URL from WEB/.env.development.local when run with npm run dev (local backend); release builds still use the live server. An unused localhost line in WEB/.env that would have broken release builds was commented out. |
| Dashboard charts showed random numbers | “Monthly Sales” and “Most Sold Products” (“A Coin”, “B Coin”…) were random values regenerated on every render. They now show real sales (amount per month this year, top five products) with “No sales recorded yet” when empty, and no longer rebuild on every render. |
| Sidebar had no current-page state | The page you are on is now a solid blue item; added keyboard focus outlines and press feedback. |
| Start-up warning | Unused NODE_ENV=production line in WEB/.env commented out (it only caused a warning). |
| Packages not installed | Installed; the admin site type-checks with 0 errors and builds. |

## 7.7 Quality check (21 October)

The app was run on the Android emulator in light and dark mode, the admin site was checked in the browser, and the code was scanned for colours without a dark-mode version. Problems found and fixed:

| ID | Severity | Area | Problem | Result |
| --- | --- | --- | --- | --- |
| Q-01 | High | Mobile | Typed text invisible in dark mode: focused text boxes turned light blue while the text was also light (every form). | Fixed |
| Q-02 | High | Mobile | Quote and code panels in term content kept a light background in dark mode (unreadable). | Fixed |
| Q-03 | High | Mobile | If fonts failed to load the app stayed on the splash screen forever. | Fixed — continues with the system font |
| Q-04 | High | Mobile | No crash safety net: an unexpected error closed the app. | Fixed — “Something went wrong / Try again” page on every route group |
| Q-05 | Medium | Mobile | Status-bar icons invisible: dark icons on dark sign-in screens, white icons on the white onboarding screen. | Fixed |
| Q-06 | Medium | Mobile | White flashes in dark mode during screen transitions and on the sign-in check screen. | Fixed — navigation background follows the theme |
| Q-07 | Medium | Mobile | Pull-to-refresh on a term replaced the whole page with a spinner. | Fixed |
| Q-08 | Medium | Mobile | Form error messages too dark to read in dark mode; forgot-password notice unreadable in dark mode. | Fixed |
| Q-09 | Low | Mobile | Icons appeared late on first open (icon font loaded on demand). | Fixed — preloaded with the fonts |
| Q-10 | Low | Mobile | “About the Author” button overlapped the app name on Home. | Fixed — shorter “Author” button |
| Q-11 | Low | Mobile | Icons too dim in dark mode on Profile, FAQ, About, Terms and Home. | Fixed |
| Q-12 | Low | Mobile | Card shadows showed as dark boxes while list rows faded in (Android). | Fixed |
| Q-13 | Low | Mobile | Plain-text empty states; term header blank while loading; outdated bookmark tips. | Fixed — shared state view with icon and action, names shown immediately, “Browse volumes” button |
| Q-14 | High | Admin | Dashboard charts showed random data (see admin fixes). | Fixed |
| Q-15 | Medium | Admin | Sidebar did not show the current page. | Fixed |
| Q-16 | Low | Website | Small grey text and dark-mode suffix chips below the contrast standard. | Fixed — passes in both themes |
| Q-17 | Low | Backend | Start-up log line “Define Routing Error” looked like a failure. | Fixed — relabelled |

### What was checked

- Mobile, admin and backend type-check with 0 errors; 339 backend tests pass; the mobile Android bundle and the admin production build succeed.

- Mobile app run on the Android emulator in light and dark mode: onboarding, sign-in, Home, Volumes, Terms list, term page, Bookmarks (empty state), Profile, Display & Comfort (theme switch), Help & FAQ and sign-out.

- Admin site checked in the browser against the local database: Dashboard, Term list (2,860 terms) and Sales (empty state).

- Temporary test accounts used for these checks were deleted afterwards.

- Not testable on the emulator: pinch-to-zoom (two-finger gesture) and the home-screen widget — check these on a phone.

# 8. Still to do

## Before the next release (in this order)

- On Render: set SECRET_KEY and SECRET_REFRESH_KEY (the server will not start without them), and SMTP_HOST, SMTP_PORT, SMTP_USER, SMTP_PASS, MAIL_FROM for Forgot Password. Remove SESSION_SECRET, GOOGLE_CLIENT_ID and GOOGLE_CLIENT_SECRET.

- Deploy the backend first. Installed app builds keep working, except Change Password, which needs the new build.

- Back up the database, then run the migrations in order as described in DATABASE/README.md (2026-10-19_01, then 2026-10-20_01 → 02 → 01 again → 03).

- Build a production app with EAS (a native build is required: secure storage and the widget are native).

- Test on a real Android device: sign up, sign in, restart (still signed in), bookmark/unbookmark, change password, forgot password, airplane mode, dark mode, text size, pinch-to-zoom, the widget at several sizes, sign out.

- Smoke-test the web admin against the live server: login, users, volumes/terms editing, illustration upload, dashboard.

- Publish the marketing website (any static host) after confirming the Google Play link.

- Tell users of Google-created accounts (list from the 2026-10-19_01 script) to use Forgot Password.

- After most users have updated, set TOKEN_EXPIRATION=30m on Render.

- Move the Desktop backup folders somewhere private or delete them; OneDrive syncs the Desktop.

- Put the project under its own git repository and commit this work (nothing has been committed yet).

## Remaining technical work

| Priority | Item | Details |
| --- | --- | --- |
| High | Server-side session revocation | Logout and password reset do not end other sessions; needs a sessions/refresh-token table (HIGH-02, N-13). |
| Medium | Check pinch-to-zoom and the widget on a phone | Could not be tested on the emulator. |
| Medium | Email verification on sign-up | Sign-up still reveals that an email is registered (HIGH-33). |
| Medium | Offline cache | Show previously loaded volumes/terms/bookmarks offline (MEDIUM-35). |
| Medium | Mobile automated tests | The app has no tests; start with sign-in and the bookmark toggle. |
| Medium | Rest of the web admin | Dashboard, Term list and Sales were checked. The user edit form still sends POST to a PATCH route; other pages not reviewed. |
| Low | Content clean-up | Test-looking terms “Glos” and “ion” are in the data and appear under Recently added. |
| Low | Admin dark mode | The admin site is light-only. |
| Low | Development setup | Metro sometimes misses file changes because the project is in OneDrive; restart with npx expo start -c, or move the project out of OneDrive. |
| Low | Noisy logs and warnings | Backend logs “No record found” as an error for empty tables; a harmless SafeAreaView warning comes from the image-zoom library. |
| Low | Remaining any and alerts | Some any types in UI code; some confirmations still use system popups (MEDIUM-20, MEDIUM-36). |
| Low | Deferred items | HIGH-15 (HTML rendering), HIGH-24 (indexes), MEDIUM-38 (server search). iOS widget not built. |

# 9. Limits of this review

- Checked against source code and local tests only. The deployed server, the production database and its logs were not inspected.

- The web admin (WEB folder) was only partly reviewed: Dashboard, Term list and Sales, plus the fixes in section 7.6.

- The mobile app was run on the Android emulator against a local copy of the database; pinch-to-zoom and the widget still need checking on a phone.

- The marketing website was checked locally only; it has not been published.